# Transition Hierarchy

The transition hierarchy categorizes  the structural phases of the playbook, ensuring all specific environment streams (Application, Release, Distributed, and Mainframe) are accounted for -

### 1. Validated

The phase ensuring resources have the correct foundational setup and segment alignment before transition.

- Application Stream: * Segments must validate that resources possess the correct access based on their specific applications once they have been successfully onboarded.

  - Validation is required across the strict 9-step sequential onboarding flow (e.g., confirming VDI creation, working SSH, Confluence documentation access, workspace software installation, ServiceNow ITIL roles, and AD group mapping).

- Release Stream: * Validate that VDI ownership and cloud orchestration/pipelines are mapped to and owned by the correct cost center (cc).

- Distributed Stream: * Review and validate Distributed access groups (largely Active Directory), strictly limiting broad access to Dev/SIT environments only.

  - Validate secondary pipeline dependencies to determine if tools like Fenix and CADP are required.

- Mainframe Stream: * Validate and identify if Pipeline access must be moved, specifically noting that the MF (Mainframe) pipeline is currently in a Proof of Concept (POC) state.

### 2. Recreated

The phase where Technology Solutions (TS) eliminates reliance on legacy ARE by explicitly rebuilding access boundaries.

- Application Stream: * TS is explicitly mandated to identify and recreate Application-specific groups.

  - TS must recreate CyberArk/NPID access, ensuring the effort covers all access requirements and not just the end PIDs.

- Distributed Stream: * TS must recreate ARE Practice Group AD groups sequentially, establishing SIT/DEV first, followed by PAT and PROD.

  - TS must provision and recreate new UARF/unix sudo groups, specifically assuming ownership of devgen and SITgen.

- Release & Mainframe Streams: * (Note: Recreation efforts for these streams largely fall under the overarching Application-specific and Core Infrastructure/TS recreation mandates noted above, focusing on ensuring new environment boundaries are established before legacy access is dropped.)

### 3. Transferred

The phase managing the migration of existing assets, offshore logistics, and privileged vaults.

- Mainframe Stream: * Fully transition and transfer VDI access for any offshore resources, specifically including the 8591 group designated for the mainframe environment.

- Release & Distributed Streams: * Fully transition VDI access for any offshore resources mapped across both Release and Distributed environments to the new target model.

- Application Stream: * Coordinate with the CyberArk team to execute potential bulk transfers of CyberArk/NPID vaults into TS-owned IDs.

  - For the AMCB segment specifically, note that application code and configuration work has already been transferred to TDS and Payments.

### 4. Removed

The final phase enforcing least privilege, decommissioning technical debt, and securely dropping legacy access.

- Release Stream: * Remove all ARE access with the strict exception of EDP-GT (and XLR specifically for the TDI segment).

  - Ensure any retained access is stripped down and limited strictly to the use of "OBO" (On Behalf Of).

- Distributed Stream: * Actively remove resources from production Unix sudo groups, specifically app/dgen (or apdgen).

  - Decommission and remove legacy technical debt access points wherever possible, specifically VMC1 (Storm_ITS‑SDDE‑ep‑Appdeploy).

- Application Stream (Global Transition): * Proactively remove resources from existing practice IDs before they transition over to their new teams.

  - Keep legacy owners (Jackie & Team) fully in the loop so they can execute the final step to securely clean up and remove legacy ARE groups only after segments confirm the new access is functional.