# Workday Migration & Access Dependency Checklist

This checklist outlines the sequence of steps, dependencies, and key impacts for migrating resources and access within Workday.

## 1. Confirm impacted areas

☐  Identify the following impacted areas:

☐  Segments

☐  Applications

☐  Platforms

☐  iCTO contacts

☐  Senior Manager contacts

Dependency: Needed before access requirements can be validated.

## 2. Validate target-state access

☐  Each Segment confirms what access is required after transition, including:

☐  Release

☐  Distributed

☐  Mainframe

☐  VDI

☐  AD

☐  CyberArk/NPID

☐  Pipeline

☐  Linux/Unix

☐  ServiceNow workflows

Dependency: Needed before TS-owned or Segment-owned groups can be created, transferred, or updated.

## 3. Prepare replacement access

☐  Create or transfer required access and routing:

☐  AD groups

☐  CyberArk vault access

☐  VDI access

☐  Pipeline access

☐  Linux/Unix sudo groups

☐  ServiceNow/IaP/MAA/DARM routing

Dependency: Must be ready before Workday changes are executed.

## 4. Execute Workday move

☐  Proceed with organizational reporting changes once the following are confirmed:

☐  Replacement access is ready

☐  Receiving-manager timing is confirmed

Key impact: CyberArk/NPID access may be removed by design when the Workday move occurs.

## 5. Activate receiving-team access

☐  Receiving manager and target teams perform the following for transitioned resources:

☐  Activate access

☐  Validate access

☐  Confirm access

Dependency: Must happen before cleanup of old ARE-owned access is completed.

## 6. Clean up legacy ARE access

☐  Remove the following legacy permissions:

☐  ARE-owned access groups

☐  Practice-owned IDs

☐  Outdated CyberArk/NPID mappings

☐  Obsolete VDI access

☐  Other legacy permissions

Risk control: Revocation should only occur after replacement access is confirmed to avoid production, workflow, or audit issues.